22 October 2025

Tudor Gardens, new Redway Link

Dear Resident,

I am pleased to tell you that the construction of the new Redway section is progressing well. Here is an update on the final stage of these works:

Carriageway resurfacing (see the back of this letter for the scope of the works)

Wednesday 29 to Friday 31 October. (to be done under a road closure)

Please note - If you need to use your vehicle on these dates, please move your vehicle and park it on H1 Ridgeway outside the extents of the work BEFORE the 09:00 closure time. Once the road is closed at 09:00 vehicles will be unable to access TO or FROM property driveways.

- The road will be closed from 9:00am to 4:30pm.

- No vehicular access to properties, access for emergency service vehicles will be always provided. This includes deliveries so please reschedule these to outside the closure times.

- Pedestrian access will be maintained; our highways contractor will have marshals on site to help anyone to safely cross around the areas being resurfaced

- If returning after 9am, residents will need to park on V1 Ridgeway in the dedicated parking area.

After the new asphalt surface has been laid, it will need around 2hrs to cool before the road can be reopened to traffic at 4:30pm.

Monday 10 and Tuesday 11 November

- Redway resurfacing:  There will be no road closure during these dates.  For safety, we may use temporary traffic lights for a short period of time.

- Street lighting:  The final part of these works is expected by Friday 21 November.

All surfacing work is subject to good weather conditions; we cannot lay hot material if it is too cold or wet. If the weather is poor, we may have to reschedule this type of work, but we’ll let you know if this happens.

Thank you for your patience and understanding while we carry out these works. If you have any questions or concerns, please don’t hesitate to get in touch.

You can contact us on the details at the top of this letter or call 01908 252353.

Kind regards,
Major Projects Team