03 November 2025

Tudor Gardens -Redway Link – Works Programme

We are pleased to tell you that works on the new Redway Extension are progressing well. Here’s an update on our recent work and the remaining activities:

Carriageway Resurfacing

- The raised table is now complete.

- Approximately 85% of the carriageway resurfacing has been carried out under a full road closure.

- To facilitate the ongoing construction of the Redway’s northern leg, the remaining 15% of carriageway surfacing will be completed alongside the Redway surfacing towards the end of the scheme. This will be done using a smaller machine and managed under temporary traffic lights.

Redway Resurfacing

As per our previous update on 22 October:

- No road closures are planned during these works.

- Temporary traffic lights may be used briefly for safety.

Completion Timeline

We expect all works to be completed by Friday 28 November at the latest.

Please note: All surfacing works are weather-dependent and cannot be carried out in wet or rainy conditions. In the event of adverse weather, the schedule may change. We will provide as much notice as possible if this occurs.

We appreciate your patience and understanding while we complete these improvements. If you have any questions or concerns, please don’t hesitate to get in touch.

Kind regards,
Major Projects Team